Minutes: Friday, December 16, 2011

Cuyamaca College Engineering Club

Discussed launch schedule, experiments to load onboard, and part purchase responsibilities.

Pre-meeting: <http://www.nearsys.org>

12:30 Launch schedule,

Jan: Design Experiments -- Feb: Build + Test Experiments and Balloon -- First days of March: Experiments done -- Mid March: Final Prep.

Launch -- March 30th - April 8th

12:55 Josh motions that all experiments be finalized by the beginning of March.

Philip seconds. Motion carried

1:00 Discussion of video project for club promotion. Discussion tabled.